Etruscan Sigla Project

RAW Use Case Point Analysis

Actor Points

| Actor Name | Actor Type | Actor Points |
| --- | --- | --- |
| Staff | Complex | 3 |
| Researcher | Complex | 3 |
| General User | Complex | 3 |
|  | TOTAL | 9 |

Use Case Points

| Use Case Name | Number of Transactions | Use Case Type | Use Case Points |
| --- | --- | --- | --- |
| Manage Artifact | 4 | Average | 10 |
| Manage Account | 3 | Simple | 5 |
| Manage Personal Collection | 2 | Simple | 5 |
| Manage Users | 3 | Simple | 5 |
| Update News | 3 | Simple | 5 |
| Create Sigla Tag | 1 | Simple | 5 |
| Delete Any Comment | 1 | Simple | 5 |
| Comment Artifact | 3 | Simple | 5 |
| View Artifact | 5 | Average | 10 |
| View Home Page | 4 | Average | 10 |
| Search Collection | 3 | Simple | 5 |
|  |  | Total Points: | 70 |

Etruscan Sigla Project

ADJUSTED Use Case Point Analysis

TECHNICAL COMPLEXITY FACTORS

| Technical Factor Number | Description | Weight | Assigned Value | Weighted Value | Notes |
| --- | --- | --- | --- | --- | --- |
| T1 | Distributed system | 2.0 | 0 | 0 | One machine. |
| T2 | Response time, throughput or performance objectives | 1.0 | 2 | 2 | Can't leave user hanging for too long. |
| T3 | End User online efficiency | 1.0 | 1 | 1 | User doesn't need to be efficient. |
| T4 | Complex internal processing | 1.0 | 3 | 3 | Database operations to find similar siglas. |
| T5 | Reusability of Code | 1.0 | 2 | 2 | Just enough to be expandable. |
| T6 | Easy to install | 0.5 | 0 | 0 | Will only be installed once. |
| T7 | Ease of use | 0.5 | 5 | 2.5 | Should be extremely easy. |
| T8 | Portability | 2.0 | 0 | 0 | Only installing it in one machine. |
| T9 | Ease of Change | 1.0 | 4 | 4 | Needs to be expandable. |
| T10 | Concurrency | 1.0 | 5 | 5 | Needs to process many queries. |
| T11 | Special security objectives | 1.0 | 1 | 1 | Just basic User login security. |
| T12 | Direct access for third parties | 1.0 | 0 | 0 | Will not require a third-party. |
| T13 | Special user training required | 1.0 | 2 | 2 | Administrators need training. |
|  |  |  | TFactor | 22.5 |  |
|  |  |  | Technical Complexity Factor (TCF) | 0.83 |  |

ENVIRONMENTAL FACTORS

| Environmental Factor Number | Description | Weight | Assigned Value | Weighted Value | Notes |
| --- | --- | --- | --- | --- | --- |
| E1 | Familiarity with system development process being used | 1.5 | N/A |  | Cannot produce value at this state. |
| E2 | Application experience | 0.5 | N/A |  |  |
| E3 | Object-Oriented experience | 1.0 | N/A |  |  |
| E4 | Lead analyst capability | 0.5 | N/A |  |  |
| E5 | Motivation | 1.0 | N/A |  |  |
| E6 | Requirements Stability | 2.0 | N/A |  |  |
| E7 | Part time staff | -1.0 | N/A |  |  |
| E8 | Difficulty of the programming language | -1.0 | N/A |  |  |
|  |  |  | EFactor | N/A |  |
|  | 1.4 + 0.03*EFactor |  | Environmental Factor (EF) | 0.635 | Using the book's results to produce a default total. |

SUMMARY – Estimated Work

| Factor | Value |
| --- | --- |
| Total Actor Points (Raw) | 9 |
| Total Use Case Points (Raw) | 70 |
| Total Unadjusted Use Case plus Actor Points | 79 |
| Technical Complexity Factor | 0.83 |
| Environmental Complexity Factor | 0.64 |
| Adjusted Use Case Points (Total Unadjusted Use Case plus Actor Points * Technical Complexity Factor * Environmental Complexity Factor ) | 41.39 |
| Hours per Adjusted Use Case Points (constant) | 20 |
| TOTAL Estimation of Work in hours (Adjusted Use Case Points * Hours per Adjusted Use Case Points) | 827.72 |