Hydrogen Technology

# Annual Performance Results and Targets

| FY 2003 Results | FY 2004 Results |  |  | FY 2005 Results | FY 2006 Results | FY 2007 Targets |  |  | FY 2008 Targets |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GPRA Unit Program Goal 1.1.01.00 (Hydrogen/Fuel Cell Technology) Hydrogen Production and Delivery R&D - Renewable |  |  |  |  |  |  |  |  |  |  |
|  | Complete research for biomass syngas reforming catalysts to improve durability and reduce cost towards achieving 5,000 psi hydrogen produced for $5.70/gallon of gasoline equivalent (untaxed, modeled cost) at the station by 2005. [MET] |  |  | Model cost of hydrogen produced from renewable sources and assess versus the 2010 target of $2.85/gge, untaxed at the station at 5,000 psi. [MET] | Due to Congressionally Directed Activities, there will be little activity in FY 2006. Target has been delayed into FY 2007. | Complete lab-scale electrolyzer, test to determine whether it achieves 64 percent energy efficiency and evaluate systems capability to meet $5.50/gge hydrogen cost target, untaxed at the station, and with large equipment production volumes [e.g., 500 units/year]. |  |  | Complete benchmark demonstration of natural gas reforming technologies transitioned to renewable liquids and identify development pathways to meet the 2012 target of producing hydrogen from distributed reforming of renewable liquids at 5,000 psi for $<3.80 gge at large equipment production volumes (e.g., 500 units/yr). |  |
| Hydrogen Production and Delivery R&D-Non Renewable |  |  |  |  |  |  |  |  |  |  |
|  | Complete research for natural gas-to-hydrogen production and dispensing component development and fabrication towards achieving 5,000 psi hydrogen for $3.00/gge (untaxed and without co-production of electricity) at the station in 2006. [MET] |  | Complete the research for a distributed natural gas-to-hydrogen production and dispensing system that can produce 5,000 psi hydrogen for $3.00/gge (untaxed and without co-producing electricity) at the station in 2006. [MET] |  | Complete the development of a laboratory scale distributed natural gas-to-hydrogen production and dispensing system that can produce 5,000 psi hydrogen for $3.00/gge. [MET] |  |  | Complete preliminary lab scale tests to identify technologies that produce 5,000 psi hydrogen from natural gas for $2.50/gge, untaxed at the station and with large equipment production volumes [e.g., 500 units/year]. |  |  |
| Hydrogen Storage R&D |  |  |  |  |  |  |  |  |  |  |
|  | Complete draft of standard test protocol and construction of test facility for solid-state hydrogen storage materials in support of the targets of 1.2 kWh/L and 4.5 wt. percent and the 2010 targets of 2.0kWh/kg (6 wt. percent), 1.5 kWh/L at $4/kWh. [MET] |  |  | Identify materials with the potential to meet 2010 targets of 2.0 kWh/kg (6 wt percent), 1.5 kWh/L, at $4/kWh. [MET] | Complete fabrication and testing of a sub-scale prototype materials-based storage system to demonstrate projected system capacity of 2.5 wt. percent (0.8 kWh/kg); evaluate progress toward the 2007 target of 4.5 wt. percent (1.5 kWh/kg). [MET] | Complete baseline on-board storage systems analyses, down select materials, and evaluate against 2007 targets of 1.5 kWh/kg (4.5 percent by weight) and 1.2 kWh/L. |  |  | Develop chemical hydrogen storage regeneration methods at laboratory-scale, obtain initial data for efficiency and cost analysis, and demonstrate lab-scale reactions capable of at least 40 percent energy efficiency. |  |
| Hydrogen Storage R&D: Tanks |  |  |  |  |  |  |  |  |  |  |
| Complete design of the 5,000 psi cryogenic-gas tank and 10,000 psi compressed gas tank to achieve 1.3 kWh/kg and 0.6 kWh/L. [MET] |  | Complete development of 5,000 psi cryo-gas tank and 10,000 psi compressed gas tank achieving 1.3 kWh/kg and 0.8 kWh/L. [MET] |  | Complete testing of 10,000 psi hydrogen storage tanks; evaluating against the hydrogen storage system target of 1.5 kWh/kg (4.5 percent by weight), and identify approaches to meet the cost target of $6/kWh. [MET] |  |  |  |  |  |  |
| Technology Validation |  |  |  |  |  |  |  |  |  |  |
| Verify low electricity and hydrogen production cost (<$.08/kWh and <$3.60/gal equivalent untaxed when produced in quantity) through cost shared operation of a 50kWe stationary fuel cell and hydrogen co-production facility for six months. [MET] | Identify and complete feasibility and system design of an isothermal compressor to be incorporated in hydrogen refueling stations to produce hydrogen at $3.00/gge by 2009. [MET] |  |  | Complete validation of an energy station that can produce 5,000 psi hydrogen from natural gas for $3.60 per gallon of gasoline equivalent (including co-production of electricity) untaxed at the station with mature equipment production volumes (e.g., 100 units/year). [MET] | Complete installation and 1,000 hours of testing of a refueling station; determine system performance, fuel quality and availability; and demonstrate the ability to produce 5,000 psi hydrogen from natural gas for a projected cost of $3.00 per gallon of gasoline equivalent, untaxed at the station, assuming commercial deployment with large equipment production volumes (e.g., 100 units/year) by 2009. [MET] | Validate achievement of a refueling time of 5 minutes or less for 5 kg of hydrogen at 5,000 psi through the use of advanced sensor, control, and interface technologies. |  |  |  |  |
| Plan technology validation activity. [MET] | Industry contracts are awarded and initial vehicles delivered that support the 1,000 hour durability target. [MET] |  |  | Fuel Cell demonstration vehicles’ durability can be projected to 1,000 hours based on voltage measurements. [PARTIALLY MET] | Operate fuel cell vehicle fleets to determine if 1,000 hour vehicle fuel cell durability, using fuel cell degradation data, was achieved by industry. [MET] |  |  |  | Fuel Cell vehicle(s) demonstrate the ability to achieve 250 mile range without impacting cargo or passenger compartments. |  |
| Transportation Fuel Cell Systems and Fuel Cell Stack Component R&D |  |  |  |  |  |  |  |  |  |  |
| Achieve $225/kW for a hydrogen-fueled 50kW fuel cell power system. [MET] | Achieve $200/kW for a hydrogen-fueled 50 kW fuel cell power system. [MET] |  |  | DOE-sponsored research will reduce technology cost to $125/kW for a hydrogen-fueled 50kW fuel cell power system. [MET] | DOE-sponsored laboratory scale research will reduce the modeled technology cost to $110/kW for a hydrogen-fueled 80 kW fuel cell power system. [MET] | DOE-sponsored laboratory scale research will reduce the modeled technology cost to $90/kW for a hydrogen-fueled 80kW fuel cell power system. |  |  | DOE-sponsored research will reduce the modeled technology cost of a hydrogen-fueled 80kW fuel cell power system to $70/kW. |  |
| Distributed Energy Fuel Cell Systems and Fuel Processor R&D |  |  |  |  |  |  |  |  |  |  |
| Achieve 30 percent efficiency at full power for a natural gas or propane fueled 50 kW stationary fuel cell system. [MET] | Achieve 31 percent efficiency at full power for a natural gas or propane fueled 5-250 kW stationary fuel cell system. [MET] |  |  | Achieve 32 percent efficiency at full power for a natural gas or propane fueled 5-250 kW stationary fuel cell system. [MET] | Due to Congressionally Directed Activities, there will be no activity in this area in FY 2006. | DOE-sponsored research will improve electrical efficiency to 34 percent at full power for a natural gas or propane fueled 5-250 kW stationary fuel cell power system verified by a prototype (5-50 kW system). |  |  | DOE-sponsored research will improve electrical efficiency to 35 percent at full power for a natural gas or propane fueled 5-250 kW stationary fuel cell power system verified by a prototype (5-250 kW system). |  |
| Education |  |  |  |  |  |  |  |  |  |  |
|  | Determine the baseline level of knowledge and develop a plan for educating target audiences (students and teachers, state and local governments, and large-scale end-users nationwide). [MET] |  |  |  |  |  |  |  |  |  |
| Safety and Codes and Standards |  |  |  |  |  |  |  |  |  |  |
|  |  | Complete the harmonized technical standard for high pressure vehicle storage that can be incorporated into a regulation (i.e., incorporating the various standards of different countries into a single regulation) for hydrogen storage. Complete the draft technical standard for vehicular safety. [MET] |  |  |  |  |  |  | Develop a hydrogen materials technical reference which reports on embrittlement issues for hydrogen usage up to 10,000 psi delivered. Publish a Best Practices Manual describing hydrogen safety guidelines and lessons learned. |  |
| Systems Analysis |  |  |  |  |  |  |  |  |  |  |
|  |  | Define requirements for system analysis and integration to link the program’s technical objectives to cost and schedule. [MET] |  |  |  |  |  |  | Complete and validate Macro-System Model for complete hydrogen and delivery pathway analysis. |  |
|  |  | Contribute proportionately to EERE’s corporate goal of reducing corporate and program uncosteds to a range of 20-25 percent by reducing program annual uncosteds by 10 percent in 2004 relative to the program uncosted baseline (2003) until the target range is met. [MET] |  | Contribute proportionately to EERE’s corporate goal of reducing corporate and program adjusted uncosted obligated balances to a range of 20-25 percent by reducing program annual adjusted uncosteds by 10 percent in 2005 relative to the Hydrogen/Fuel Cell Program FY 2004 end of year adjusted uncosted baseline ($29,283K) until the target range is met. [MET] | Maintained total administrative overhead costs (defined as program direction and program support excluding earmarks) in relation to total program costs of less than 12 percent. [MET] |  | Maintain total administrative overhead costs (defined as program direction and program support excluding earmarks) in relation to total program costs of less than 12 percent. |  | Maintain total administrative overhead costs in relation to total program costs of less than 12 percent. Baseline for administrative overhead rate currently being validated. |  |

Baseline for administrative overhead rate currently being validated.